VANTORA

Multi-UoM — UI & Permission Audit

Is every UoM capability exposed (backend · API · UI · nav · permission · mobile)? — gap report before U3

Read-only · verified against code + live schema/permissions · June 2026

# Verdict (updated — gap CLOSED)

Most of the IMPLEMENTED multi-UoM surface is correctly exposed end-to-end (backend → API → UI → nav → permission). The single 'backend-only' configuration gap has now been CLOSED: the product UoM-governance fields are in the FMCG product form behind uom.manage. The two remaining un-exposed items are intentionally not-yet-built (the U3/U4 sell/buy flows) plus the U2 line columns (dormant foundation by design).

| Result | Count | Items |
| --- | --- | --- |
| Fully exposed | 6 | Alt-UoMs (settings/uom) · Base unit (product form) · Product UoM-governance (product form — NOW ADDED) · Price-by-UoM (price-book) · UoM conversion · Enable flag (settings/features) |
| Gap to close before U3 | 0 | — (closed: Default Sell Unit / Purchase Unit / Sell Mode / Allow Fractional added to the product form behind uom.manage) |
| Intentionally pending (U3/U4) | 2 | Sell-by-UoM picker (van-sell/POS) · Buy-by-UoM (FMCG receiving) |
| Dormant by design (U2) | 1 | Transaction-line UoM capture columns (no UI until U3) |

# 1 · Six-layer exposure matrix

| Capability | Backend | API | UI | Nav | Permission | Mobile | Verdict |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Define alt UoMs (carton/inner/piece + factor + barcode) | erp_product_uoms | list/upsert/deleteProductUom | settings/uom | uom.manage (Settings▸Data) | admin/mgr/branch_mgr/warehouse | More drawer | EXPOSED |
| Base unit (unit → base_uom) | catalog.unit/base_uom | upsertProduct | product form 'unit' field | Products | inventory.* / product.create | Yes | EXPOSED |
| Price by UoM (uom + qty breaks) | erp_prices(uom,min_qty) | upsertPrice | sales/price-book (+preview) | pricing.manage/view | pricing.manage | More drawer | EXPOSED |
| UoM → base conversion | erp_uom_to_base | uomToBaseAction | infra (price-book preview) | — | pricing.view gate | — | EXPOSED (infra) |
| Enable multi-UoM | platform.multi_uom flag | features actions | settings/features | settings.users (admin) | company admin | More drawer | EXPOSED |
| Product UoM governance (purchase/sell UoM, sell_mode, allow_fractional) | catalog columns | upsertProduct (gated) | product form 'Units & Selling' section | Products | uom.manage | Yes | EXPOSED (now) |
| Sell by UoM (picker per line) | backend-ready | pharmacy action only | NONE (even pharmacy POS UI has no picker) | — | — | NO | PENDING U3 |
| Buy/receive by UoM | pharmacy only | pharmacy receive | pharmacy receive only | — | — | — | PENDING U4 |
| Transaction-line UoM capture | entered_uom/qty/factor cols | lineUomFields (unwired) | NONE (dormant) | — | — | NO | DORMANT (U2) |

# 2 · The gap — now CLOSED

## Product UoM-governance fields added to the FMCG product form

Previously the standard product form set the base unit ('unit') but NOT purchase_uom / default_sell_uom / sell_mode / allow_fractional — those were database-only for FMCG (set only via the pharmacy onboarding wizard). This is now fixed.

## What shipped

A 'Units & Selling' section on the product create/edit form exposing: Default Sell Unit, Purchase Unit, Sell Mode (base | sales | all) and Allow Fractional. Rendered ONLY for users with uom.manage.

upsertProduct writes these four columns ONLY when the caller holds uom.manage (otherwise the columns are left untouched — preserved on edit, DB-default on create), mirroring the U-4 sensitive-field pattern.

ar/en labels added; the existing columns are reused (no schema change). Demo pilot products were finished with default-sell/purchase units + sell_mode so U3 has fully-configured products to test.

Why it mattered for U3: sell_mode decides which units a product may be sold in, and allow_fractional governs Kg/Gram sales — U3's sell-by-UoM picker reads both. The configuration triangle (alternate units in settings/uom, prices in price-book, governance in the product form) is now complete and UI-exposed.

# 3 · Intentionally pending / dormant (NOT gaps)

Sell-by-UoM picker (van-sell / general POS / even pharmacy POS) — this IS U3. The pharmacy CHECKOUT ACTION accepts a uom and converts, but NO sell UI (pos-fast / pos-terminal / van-sell) currently renders a per-line unit picker. So sell-by-UoM is backend-ready everywhere and UI-exposed nowhere — exactly the U3 scope.

Price-by-UoM is exposed only via the Price-Book screen; the rule-based Sales/Pricing and Wholesale price screens do NOT carry a uom (base-unit only). Fine for now — price-book is the per-UoM surface — but worth noting for U3 pricing.

Buy-by-UoM in FMCG receiving — this IS U4. Pharmacy receive already converts; FMCG PO receiving does not yet.

Transaction-line UoM columns (entered_uom/entered_qty/uom_factor) — added in U2 as DORMANT foundation; no UI is expected until U3 writes them. The shared lineUomFields() helper is ready and unit-tested.

# 4 · Permission model — verified

| Surface | Permission / gate | Roles that hold it (pilot) |
| --- | --- | --- |
| settings/uom (manage product UoMs) | uom.manage | admin, manager, branch_manager, warehouse_keeper |
| sales/price-book (price by UoM) | pricing.manage / pricing.view | admin, manager, + pricing roles |
| settings/features (enable multi_uom) | company admin (settings.users) | admin |
| Product form (base unit) | product.create / inventory.adjust | admin, manager, branch_manager, warehouse_keeper |

The permission model is coherent: data/inventory managers configure UoMs; pricing roles set per-UoM prices; only the company admin flips the capability flag. Field roles (salesman) correctly do NOT manage UoM master data. The one gap (governance fields) would also sit behind uom.manage when added.

# 5 · Mobile

All UoM CONFIGURATION screens (settings/uom, price-book, settings/features) are reachable on mobile via the sidebar 'More' drawer but are NOT in the bottom-nav — which is correct: these are back-office admin tasks, not field actions. The field-facing mobile UoM need (a picker when selling) is U3 and is the right place to invest mobile effort.

# 6 · Status — cleared for U3

The single configuration gap is CLOSED: product UoM-governance (default sell unit / purchase unit / sell_mode / allow_fractional) is now in the product form behind uom.manage. Every IMPLEMENTED multi-UoM capability is exposed across backend → API → UI → nav → permission, with mobile config via the More drawer. The only remaining un-exposed items are the sell-by-UoM picker (U3) and FMCG buy-by-UoM (U4) — the planned next workstreams. Proceeding to U3.