VANTORA

Multi-UoM Readiness Assessment

Buy by carton, sell by piece — how ready is VANTORA, and what's the path?

Assessment only — no implementation · verified against live schema + code · June 2026

# Headline verdict

VANTORA is NOT starting from zero. It already contains a COMPLETE, working multi-UoM engine — but it lives in the PHARMACY vertical only. The conversion model, master table, helper library, validation rules, UoM-aware pricing and a management screen all exist and are proven in pharmacy POS + receiving. The FMCG DISTRIBUTION flows (van-sell, general POS, purchase orders, stock transfers, returns, reconciliation) are single-UoM (base units) and do NOT use any of it. So this is a GENERALISE-AN-EXISTING-PATTERN effort, not a greenfield build.

Two-speed reality:

Pharmacy = full multi-UoM (feature-flagged pharmacy.multi_unit_support): sell/receive in any UoM, converts qty + price to base, audits entered vs base. WORKING.

FMCG distribution = base-unit only: van-sell uses the old non-UoM price function; POS has no unit picker; no transaction line records a UoM; the UoM-aware pricing RPC is called only from settings, never from a sale.

Pilot data: the conversion master erp_product_uoms is EMPTY (0 rows, all tenants); catalog base/purchase units are descriptive labels with no linking factor (e.g. base 'strip', purchase 'box', strips-per-box UNKNOWN).

# 1 · Current implementation status

| Area | Status | Evidence |
| --- | --- | --- |
| UoM master (erp_product_uoms: uom, factor, barcode, is_case, sort) | Built; UI exists; EMPTY in data | settings/uom + migration 0137 |
| Conversion helpers (toBase/fromBase/priceToBase/factorOf) | Built & used (pharmacy) | src/lib/erp/uom.ts, uom-server.ts, uom-pricing.ts, uom-rules.ts |
| Conversion RPCs (erp_uom_to_base, erp_resolve_price uom-overload) | Built | migration 0137 |
| Pricing by UoM (erp_prices.uom + min_qty breaks) | Built; called only from settings | 3 rows in data |
| Pharmacy POS (sell by box/strip + convert) | WIRED & converting | pharmacy/pos/actions.ts |
| Pharmacy receive (buy UoM → base) | WIRED & converting | pharmacy/receive/actions.ts |
| Van-sell (erp_van_sell) | Base-unit only (no UoM) | uses old 5-arg erp_resolve_price |
| General POS / sales orders | No UoM picker | sales/pos/pos-terminal.tsx |
| Transaction lines (invoice/PO/SO/stock/van/returns) | NO uom column anywhere | schema confirmed |
| Stock balances | Base-unit only (correct invariant) | erp_inventory_stock |
| Reporting | No UoM breakdown | no per-UoM report |

# 2 · Existing capabilities (the proven foundation)

A real conversion model: erp_product_uoms holds, per product, each sellable/purchasable UoM with a numeric FACTOR (base units per 1 of that UoM), a BARCODE (per-UoM scanning), an is_case flag and a sort — enough for a Case/Inner/Piece hierarchy.

Stock invariant done right: inventory is ALWAYS stored in base units; conversion happens at the entry points (sell/receive), so balances are unambiguous. This is the correct architecture and a big head-start.

Governance rules already modelled: sell_mode (base | sales | all), allow_fractional (e.g. Kg/Gram), validateSell / validatePurchase — exactly the rules FMCG needs (no half-pieces, allow fractional weight).

UoM-aware pricing path: erp_prices(uom, min_qty) + erp_resolve_price(uom-overload) resolves a price for a specific UoM with a base×factor fallback — the pricing-by-UoM requirement is already designed.

Management UI: settings/uom lets an admin add per-product UoMs with factor + barcode. The data-entry surface exists.

# 3 · Missing capabilities (the gap to FMCG multi-UoM)

Transaction-level UoM capture: NO line table (invoice, PO, sales order, stock movement, van transfer, sales/purchase return) records which UoM was transacted or the entered qty. Today a line is a bare base quantity — you cannot tell '2 cartons' from '48 pieces'. This is the single biggest gap.

FMCG transaction wiring: van-sell, general POS, sales orders, PO receiving (non-pharmacy), van/stock transfers, returns and reconciliation do not call the conversion or UoM-pricing functions — they assume base units.

UoM pickers in the field/desk UI: no carton/piece selector in van-sell or POS; no per-UoM barcode scan-to-sell.

Populated factors: erp_product_uoms is empty for FMCG; purchase_uom differs from base on 342 catalog products with NO factor to convert. pack_size is free-text ('12x1'), not a usable numeric hierarchy.

Reporting by UoM: no sell-through, stock or variance report expressed in cartons vs pieces.

Cost conversion on purchase: outside pharmacy, receiving doesn't convert purchase-UoM cost to base cost.

# 4 · Architectural design (recommended)

Reuse the pharmacy engine as the company-wide UoM core; keep base-unit stockkeeping; capture UoM on every transaction line and convert to base at write time. Concretely:

## Model

Per product: a base UoM (smallest sellable unit) + N alternate UoMs in erp_product_uoms, each with factor, barcode, is_case, sort. Case/Inner/Piece = three rows (piece 1, inner 6, case 24). Kg/Gram = base gram, Kg factor 1000 + allow_fractional.

Inventory stays in BASE units (unchanged) — the proven invariant. Pricing can be per-UoM (erp_prices.uom) or base×factor fallback.

## Transaction capture (the new part)

Add to each line: entered_uom (text), entered_qty (numeric), uom_factor (numeric snapshot), and keep quantity as the BASE qty (so all existing stock/finance logic is unchanged). The snapshot factor makes the line self-describing and audit-stable even if the master changes later.

At write time (sell/receive/transfer/return): base_qty = entered_qty × factor; unit_price resolved per entered_uom; stock moves in base. This mirrors exactly what pharmacy POS already does — generalised to the shared sell/issue RPCs.

## Surfaces

Van-sell + POS: a UoM selector per line (defaulting to default_sell_uom), barcode scan picks the matching UoM row.

PO receiving: enter in purchase_uom, convert to base for stock + cost.

Returns/transfers/reconciliation: same line shape (entered_uom + factor + base_qty).

Reporting: aggregate in base, present in a chosen UoM via factor.

Net: it is the pharmacy pattern, lifted into src/lib/erp/uom* (already shared) and wired into the FMCG transaction RPCs, plus four small additive columns on the line tables.

# 5 · Migration impact

| Change | Type | Risk |
| --- | --- | --- |
| Add entered_uom / entered_qty / uom_factor columns to line tables (quantity stays base) | Additive, nullable | Low (back-compat: null ⇒ base, factor 1) |
| Populate erp_product_uoms with real factors + barcodes (per tenant) | Data | Low (master data; can seed) |
| Wire van-sell / POS / SO to uom-aware price + convert to base | Behaviour (flagged) | Medium-High (core sell path) |
| Wire PO receiving conversion outside pharmacy | Behaviour (flagged) | Medium |
| UoM pickers + barcode-per-uom in van/POS/PO UI | UI | Medium |
| Make pack_size numeric (or derive from product_uoms) | Schema cleanup | Low |
| UoM-aware reporting | Additive | Low |

All of it can be FLAG-GATED (mirroring pharmacy.multi_unit_support) and is backward-compatible: a null entered_uom means 'base unit', so existing single-UoM tenants and the current pilot are unaffected until enabled. No destructive change; stock invariant (base units) is preserved throughout.

# 6 · FMCG pilot importance

HIGH for a REAL FMCG distributor — but not a blocker for the current single-UoM pilot.

Buy-by-carton / sell-by-piece is the defining FMCG distribution behaviour. Reps sell loose pieces, inners and full cases off the same van; buyers receive cartons; pricing differs per UoM (piece vs case). Without it, a true distributor cannot run on the platform.

Today's pilot WORKS because its products are transacted in a single unit (base) consistently — so the missing conversion never bites. The moment a pilot product must be 'bought by box, sold by strip', the gap is blocking.

It also unlocks correctness: per-UoM pricing, accurate stock ('2 cartons + 3 pieces'), barcode-per-UoM scanning, and carton/piece reporting that distributors expect.

Recommendation: treat Multi-UoM as the next major FMCG-readiness workstream AFTER the approval program — it is the biggest remaining functional gap for broad FMCG fit, and the foundation already exists to do it safely.

# 7 · Recommended roadmap

| Phase | Scope | Risk |
| --- | --- | --- |
| U1 — Master & factors | Promote uom.ts/uom-server to company-wide core (drop pharmacy-only assumption); seed erp_product_uoms factors + barcodes; numeric pack hierarchy; settings/uom available to FMCG | Low |
| U2 — Transaction capture | Additive line columns (entered_uom/entered_qty/uom_factor); base qty unchanged; write-time conversion helper shared by all sell/issue RPCs | Low-Med |
| U3 — Sell path (flagged) | Van-sell + POS UoM picker + barcode-per-UoM; route pricing through the uom-aware erp_resolve_price; validateSell rules | Med-High |
| U4 — Buy path (flagged) | PO receiving conversion (qty + cost) to base outside pharmacy | Medium |
| U5 — Returns/transfers/recon | Same line shape end-to-end | Medium |
| U6 — Reporting | Per-UoM sell-through / stock / variance views | Low |

Sequencing mirrors the approval program: additive foundation first (U1-U2, pilot-safe), then flag-gated behaviour (U3-U5) validated on staging before activation, then reporting (U6). Reuse pharmacy.multi_unit_support's pattern as the per-tenant switch. Estimated ~5-8 engineer-weeks, sequenced so single-UoM tenants are never disrupted.